# Nifty Weekly Options Strategy

Phase 2: AWS Deployment + Advanced Analysis + Daily Pipeline

# CONTEXT

## Current State

PostgreSQL database: 103,359 daily EOD records (2024-09-23 to 2026-03-24)

All Greeks calculated: Delta, Gamma, Theta, Vega, Rho

Database schema: option_bars_daily + option_bars_minute + data_metadata

Kite API configured and tested

Database not yet in cloud (still local)

## User Goals

Push database to AWS RDS (cloud access from anywhere)

Build comprehensive options analysis framework for T-1 and T expiries

Set up daily incremental data fetch (Kite API + NSE Bhavcopy fallback)

Create hourly scheduler for minute-level data (intra-day tracking)

Generate Excel reports with analysis and probabilities

## Expected Outcome

Cloud-based system with daily updated Greeks and probabilities, automated hourly data refresh for live trading insights, historical analysis for strategy backtesting, and probability-based decision framework for T-1 and T expiry weeks.

# ARCHITECTURE OVERVIEW

The system flows from AWS RDS cloud database → Daily & Hourly data fetch → Options analysis → Excel reports

# IMPLEMENTATION ROADMAP

## PHASE 1: AWS RDS Deployment

Files: STEP4_AWS_SETUP_GUIDE.md, backup_and_restore.py

### Steps:

Create AWS RDS Instance with PostgreSQL 15, db.t3.micro (free tier)

Backup local database using pg_dump

Restore to AWS RDS using psql command

Verify AWS connection and data integrity

Update all connection strings to use AWS endpoint

Automation: Run backup_and_restore.py for one-click migration

## PHASE 2: Options Analysis Framework

New Files: options_analysis_engine.py, probability_calculations.py, daily_analysis_report.py

### A. Probability of Touching (POT)

Calculate % chance price touches each strike before expiry. Uses barrier option mathematics on existing Black-Scholes framework.

### B. Risk-Neutral Probability Distribution

Extract probability distributions from option prices. Market prices imply what probabilities traders expect.

### C. Implied vs Historical Volatility

Compare IV (market expectation) vs HV (realized volatility). Flag opportunities: High IV = sell, Low IV = buy.

### D. Greeks Sensitivity Analysis

Track daily changes in Delta, Gamma, Theta, Vega, Rho. Understand how each Greek changes with market conditions.

## PHASE 3: Daily Incremental Data Pipeline

New File: kite_fetch_nifty_daily_incremental.py

Morning Fetch (8 AM IST): Kite API (Priority 1) → NSE Bhavcopy (Priority 2) → Fallback data

### Data Sources:

Kite API: Real-time market data with authentication

NSE Bhavcopy: Official end-of-day file, no API key needed

Fallback: Synthetic data if both sources fail

Cron: Daily 8 AM IST = 2:30 AM UTC

## PHASE 4: Hourly Minute-Level Data Scheduler

Update File: kite_fetch_nifty_minute_scheduler.py

Schedule: Every hour during trading (9:15 AM - 3:30 PM IST)

Data: NIFTY spot + 8 contracts (T and T-1 expiry weeks)

Storage: option_bars_minute table with all Greeks

## PHASE 5: Excel Analysis Reports

New File: generate_excel_reports.py

Report 1: Daily EOD Analysis

| Sheet | Content |
| --- | --- |
| Today's EOD | Strike, Call/Put prices, IV, Delta, Gamma, Theta, POT, Risk-Neutral Prob |
| Greeks Summary | Today vs Yesterday changes, Theta decay, Gamma risk visualization |
| Probability Analysis | POT for each strike, Distribution chart, Expected move ranges |
| Volatility Analysis | IV vs HV comparison, Volatility surface, Smile/Skew patterns |

Report 2: T-1 & T Expiry Strategy Report

| Sheet | Content |
| --- | --- |
| T Expiry This Week | All strikes with probabilities, Greeks decay forecast, Support/Resistance |
| T-1 Expiry Next Week | Similar analysis for next week's expiry, Time decay patterns |
| Strategy Ideas | High POT strikes, Low IV opportunities, Greeks arbitrage ideas |

# FILES TO CREATE/UPDATE

## NEW FILES:

options_analysis_engine.py - Core analysis orchestrator

probability_calculations.py - POT, risk-neutral, volatility calculations

kite_fetch_nifty_daily_incremental.py - Daily incremental data fetch

kite_fetch_nifty_minute_scheduler.py - Hourly minute data fetch

generate_excel_reports.py - Excel report generation

setup_analysis_table.py - Create analysis_results table

## UPDATE FILES:

setup_schema_enhanced.py - Add analysis_results table definition

README_START_HERE.md - Update with Phase 2 workflow

# VERIFICATION CHECKLIST

## After Phase 1 (AWS):

AWS RDS instance created and "Available"

Database backed up locally

Data restored to AWS

psql connects to AWS endpoint successfully

103,359 records visible in AWS

## After Phase 2 (Analysis):

options_analysis_engine.py runs without errors

analysis_results table populated with POT and risk-neutral probabilities

Sample analysis shows POT > 0, all Greeks calculated

## After Phase 3 (Daily Pipeline):

kite_fetch_nifty_daily_incremental.py executes successfully

New records appear in option_bars_daily 24 hours after first run

NSE Bhavcopy fallback tested and working

## After Phase 4 (Hourly):

option_bars_minute populated hourly

Cron job running at expected times

Minute data timestamps match trading hours

## After Phase 5 (Excel):

Daily Excel report generated successfully

All sheets contain expected data and formatting

POT values range 0-1, make sense for ATM vs OTM strikes

Probability distribution looks realistic

# TIMELINE & DEPENDENCIES

## Execution Order:

Phase 1 (AWS) - 15 minutes

Phase 2 (Analysis) - 2-3 hours

Phase 3 (Daily) - 1 hour

Phase 4 (Hourly) - 30 minutes

Phase 5 (Excel) - 1-2 hours

## Python Libraries Needed:

psycopg2 (PostgreSQL) - already have

pandas - already have

numpy - already have

scipy (for statistical distributions) - may need to install

openpyxl (for Excel) - may need to install

requests (for NSE download) - likely have

## Cost Summary:

AWS Free Tier: First 12 months free

After 12 months: ~10-15 USD/month for db.t3.micro RDS

Data transfer: Minimal cost for within-region access